# TripSheet / FleetQuix

## PRD Implementation Status Report

| Product | Truck Management System (Working Name) |
| --- | --- |
| Platform | TripSheet / FleetQuix |
| PRD Version | 1.0 (July 30, 2026) |
| Report Date | September 5, 2026 |
| Report Type | Client deliverable — implementation vs PRD gap analysis |
| Environments | Staging ✅ · Production ✅ · Local E2E ✅ (41 tests) |

## Document control

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | 2026-09-05 | Engineering | Initial client-facing status report |

Related internal docs: TESTING-GUIDES-INDEX.md · E2E-TEST-RESULTS-AND-FIXES.md · Chapter COMPLETE ADRs in docs/

## Table of contents

- Executive summary

- Overall completion scorecard

- Platform foundation (delivered)

- PRD module status

- PRD MVP checklist (§22)

- Cross-cutting requirements

- Gap matrix (detailed)

- What is client-ready today

- Remaining work (prioritized)

- Recommended delivery roadmap

- Appendix A — PRD user stories

- Appendix B — Test & verification evidence

- Appendix C — Environment URLs & accounts

## 1. Executive summary

TripSheet / FleetQuix is a working multi-tenant trucking operations platform deployed to staging and production. The core workflow — create company → invite driver → onboard with documents and contract → assign dispatch → track → upload compliance docs → run settlements and basic accounting — is implemented and testable end-to-end.

### Key findings

| Finding | Detail |
| --- | --- |
| Strong foundation | Multi-tenant SaaS, authentication, RBAC, master data, driver lifecycle, dispatch, fleet maintenance, accounting basics, and analytics are production-deployed. |
| MVP breadth | Approximately 65–70% of PRD functional scope is delivered; approximately 85% of platform/infrastructure work is complete. |
| Biggest MVP gaps | OCR processing, external load board, real GPS/ELD, automated payroll calculation, push notifications, and dedicated staff (dispatcher/accountant) workspaces. |
| Ahead of PRD roadmap | Multi-tenant SaaS was listed as Phase 4 (post-MVP) in the PRD but is already built and live. |
| Quality assurance | Automated chapter test suites (RBAC, auth, tenancy, MDM, drivers) plus 41 Playwright E2E tests passing locally. |

### One-line client message

Done: A deployable multi-tenant TMS with digital driver onboarding, dispatch, fleet ops, compliance, basic accounting, and reports.
Remaining: Automation layers (OCR, real notifications, payroll engine, load boards, GPS/ELD) and staff-specific UIs.

## 2. Overall completion scorecard

| Category | Complete | Partial | Not started |
| --- | --- | --- | --- |
| Platform & SaaS | 6 | 0 | 0 |
| Authentication & RBAC | 2 | 1 | 0 |
| Driver management | 1 | 3 | 2 |
| Dispatch | 1 | 4 | 1 |
| Load board | 0 | 0 | 1 |
| Fleet maintenance | 1 | 2 | 1 |
| Accounting | 1 | 2 | 3 |
| Document management | 1 | 1 | 3 |
| Reports | 1 | 1 | 1 |
| Administration | 1 | 0 | 0 |
| Notifications | 0 | 2 | 1 |
| Tracking / GPS / ELD | 0 | 1 | 2 |

Legend: ✅ Complete · ⚠️ Partial · ❌ Not started

## 3. Platform foundation (delivered)

These capabilities were delivered as formal architecture chapters and are complete, tested, and deployed.

| Chapter | Scope | Status | Verification |
| --- | --- | --- | --- |
| Multi-tenant (Phases 1–6) | DB-per-company, auto-provision, tenant routing, super-admin ops, backup/restore | ✅ | npm run test:tenancy |
| RBAC (Chapter 2) | ~55 permissions, 10 system roles, custom roles, gateway enforcement | ✅ | npm run test:rbac |
| Auth (Chapter 4) | Invites, TOTP MFA, sessions, password policy, reset, security events | ✅ | npm run test:auth:live |
| MDM (Chapter 5) | Brokers, customers, locations, commodities, ports, CSV I/O | ✅ | npm run test:mdm |
| Drivers (Chapter 6) | Lifecycle, qualifications, dispatch gates, equipment, safety/training | ✅ | npm run test:drivers |
| Deploy / CI/CD | Staging + production, blue/green, migrations, Docker images | ✅ | Live environments |

### Ahead of PRD timeline

The PRD lists Multi-tenant SaaS under Future Roadmap — Phase 4. This is already shipped, including:

- Super-admin company creation with plan selection

- Automatic tenant database provisioning (fq_tenant_{slug})

- Tenant-only runtime routing (shared-DB legacy path removed)

- Tenant ops dashboard (status, errors, schema migrate-all)

- Per-tenant backup and restore runbooks

## 4. PRD module status

### Module 1 — Driver Management

| Requirement | Status | Implementation notes |
| --- | --- | --- |
| Admin creates driver and sends invite | ✅ | Drivers tab → invite flow |
| Secure invitation link (TTL, revoke, regenerate) | ✅ | Single-use tokens; auth chapter tested |
| Driver creates password | ✅ | Onboarding wizard |
| Document upload | ✅ | 18 document types; Cloudinary storage |
| All PRD mandatory doc types | ⚠️ | Missing: Passport, Visa, Work Permit, Resume, Road Test, Drug Test (Police Clearance ≈ Criminal Background Check) |
| Expiry date on upload | ✅ | Field captured per document |
| Automated expiry status / alerts | ⚠️ | Labels exist; no background expiry job |
| OCR extracted data | ❌ | Deferred; plan flag only (ocr: true on Enterprise) |
| Admin verification / approval workflow for docs | ❌ | Upload only; no formal review queue |
| Digital contract signing | ✅ | Driver + admin e-sign (checkbox flow) |
| Admin HR review → approve → active | ✅ | Lifecycle: Pending HR Review → Active |
| Email / SMS on invite | ⚠️ | SMS simulated without Twilio; email queued (no guaranteed live SMTP) |
| Wage setup: hourly, per mile, %, salary, per trip | ✅ | All five pay types in employment contract |
| Bonus, fuel bonus, detention, layover, etc. | ⚠️ | Detention/accessorials on load economics; not full wage rule engine |
| Auto payroll from contract | ❌ | Explicitly deferred — settlements are manual |

Driver dashboard (PRD §9)

| Feature | Status |
| --- | --- |
| Today's dispatch / current trip | ✅ |
| Upcoming trips | ✅ |
| Payroll / settlements view | ✅ |
| Documents | ✅ |
| Vehicle assignment | ✅ |
| Contract & wage terms | ✅ |
| Notifications | ⚠️ In-app only |
| Messages | ⚠️ Admin Messages tab; limited driver UX |
| Maintenance alerts | ⚠️ Via fleet expiry/compliance |
| Push notifications | ❌ |

### Module 2 — Dispatch

| Requirement | Status | Implementation notes |
| --- | --- | --- |
| Create dispatch (driver, truck, trailer, load) | ✅ | Full form with broker, commodity, rates, stops |
| Pickup / drop / commodity / weight / rate / broker | ✅ |  |
| Compliance gates (license, medical, abstract) | ✅ | Server-side dispatch-ready enforcement |
| Cross-border / customs validation | ✅ | Port of entry + ACE/ACI/PAPS/PARS populate |
| Send dispatch / notify driver | ⚠️ | Load created; notification hooks; not full push/SMS |
| Driver accepts dispatch | ⚠️ | Setting driverAcceptanceRequired exists; no driver Accept UI |
| Trip status lifecycle | ⚠️ | 4 statuses: assigned → in_transit → delivered (PRD lists 8+) |
| GPS tracking | ⚠️ | Simulated map movement (simulateTrack API) |
| Dispatch document upload (BOL, POD, etc.) | ✅ | Typed uploads linked to driver/load |
| Load economics (revenue / cost / margin) | ✅ | Enterprise feature — margin on load cards |

PRD trip statuses vs implemented

| PRD status | Implemented equivalent |
| --- | --- |
| Assigned | ✅ assigned |
| Accepted | ❌ No separate status |
| En Route Pickup | ❌ |
| Loaded | ❌ |
| En Route Delivery | ⚠️ in_transit (combined) |
| Delivered | ✅ delivered |
| Completed / Closed | ❌ |

### Module 3 — Load Board

| Requirement | Status |
| --- | --- |
| Searchable load board (origin, destination, RPM, broker, date, etc.) | ❌ |
| DAT / Truckstop / 123Loadboard integrations | ❌ |
| Direct broker API integrations | ❌ |
| Book load → auto-create dispatch | ❌ |

Note: Dashboard shows "load board composition" analytics — this is reporting, not a booking board. Correctly excluded from PRD MVP scope for automated booking.

### Module 4 — Fleet Maintenance

| Requirement | Status | Implementation notes |
| --- | --- | --- |
| Trucks, trailers, assets | ✅ | Assets tab |
| PM / repair schedules | ✅ | Fleet Ops tab |
| Service history | ✅ | Per-asset maintenance records |
| DVIR | ✅ | Pre/post trip inspections |
| Expiry alerts (insurance, plates, permits) | ✅ | Expiry panel + optional SMS reminder |
| Mileage tracking | ⚠️ | Via loads/trip sheets; no dedicated odometer feed |
| Tire management | ⚠️ | Via maintenance types; no dedicated tire module |
| Reefer-specific tracking | ⚠️ | Equipment types supported; limited reefer workflow |
| Predictive maintenance | ❌ | PRD excluded from MVP |

### Module 5 — Accounting

| Requirement | Status | Implementation notes |
| --- | --- | --- |
| Driver settlements | ✅ | Draft → approved → paid |
| Trip sheets / driver expenses | ✅ | Sheets tab |
| Invoices (AR) | ✅ | Create, status, aging |
| Bills / vendor payments (AP) | ✅ |  |
| Chart of accounts | ✅ | Seed default accounts |
| Full double-entry journal | ❌ | COA only |
| Auto payroll calculation | ❌ | Wage terms informational |
| Fuel expense reconciliation | ⚠️ | Via trip expenses + reports |
| Tax handling | ❌ |  |
| Export to QuickBooks / accounting software | ❌ |  |
| Owner payroll | ❌ |  |

Plan gating: Accounting tab hidden on Starter plan; gateway returns 403 on accounting routes when features.accounting === false.

### Module 6 — Document Management

| Requirement | Status | Implementation notes |
| --- | --- | --- |
| Upload + secure cloud storage | ✅ | Cloudinary |
| Typed documents (BOL, POD, permits, border) | ✅ |  |
| OCR processing | ❌ | Not implemented |
| Auto naming | ❌ |  |
| PDF generation | ❌ |  |
| Version history | ❌ |  |
| Compliance artifact registry | ✅ | Compliance tab |
| Audit trail on document actions | ✅ | Audit log |

### Module 7 — Reports

| PRD report type | Status |
| --- | --- |
| Revenue / profit / gross margin | ✅ |
| Fuel cost | ✅ |
| Driver performance | ✅ |
| Truck performance | ⚠️ Via maintenance reports |
| Dispatch / load profitability | ✅ |
| Maintenance report | ✅ |
| Payroll / settlements | ✅ |
| Invoice aging (AR) | ✅ |
| OTP / on-time performance | ✅ |
| Broker performance (detailed) | ⚠️ Partial |
| Customer performance | ⚠️ Partial |
| Mileage | ⚠️ Via load miles |
| Idle time | ❌ |
| Broker RPM analytics | ⚠️ Partial |

### Module 8 — Administration

| Requirement | Status | Implementation notes |
| --- | --- | --- |
| Super admin (companies, plans, tenant ops) | ✅ | Super Admin panel |
| Company profile & settings | ✅ | Company tab |
| Branches & departments | ✅ |  |
| Branding (logo, colors, invoice header) | ✅ |  |
| User / staff management | ✅ | Invite with role assignment |
| Custom roles (permission composition) | ✅ | Owner-defined roles |
| API keys | ✅ | Create once / revoke |
| Security policies | ✅ | Password, MFA requirement, IP allowlist |
| Subscription plans & entitlements | ✅ | Starter / Professional / Enterprise |
| Feature flags | ✅ | Per-plan JSON features |
| Audit logging | ✅ | IP, user agent, before/after on new events |
| Company document vault | ✅ | Company → Documents |

Staff persona UI gap

| Role | Backend RBAC | Dedicated UI |
| --- | --- | --- |
| Company owner | ✅ | ✅ Full /app (14 tabs) |
| Dispatcher | ✅ | ❌ Placeholder /workspace |
| Accountant | ✅ | ❌ Placeholder /workspace |
| Fleet manager | ✅ | ❌ Placeholder /workspace |
| HR manager | ✅ | ❌ Placeholder /workspace |
| Driver | ✅ | ✅ Driver portal |

Staff users see: "Workspace coming next — permission-based screens for this role ship in the next RBAC phase."

## 5. PRD MVP checklist (§22)

Official MVP scope from the PRD with honest implementation verdict:

| MVP item (PRD §22) | Verdict | Notes |
| --- | --- | --- |
| Authentication | ✅ | Login, MFA, sessions, reset |
| Role Management | ⚠️ | Backend complete; staff UI incomplete |
| Driver Onboarding | ✅ | Core flow complete |
| Invite Links | ✅ | TTL, revoke, regenerate |
| Digital Contract Signing | ✅ | Simple e-sign (not DocuSign-level) |
| Driver Document Upload | ✅ | 18 types |
| Driver Wage Setup | ⚠️ | Setup yes; auto-calculation no |
| Dispatch Creation | ✅ | Full assign-load workflow |
| Driver Dispatch App | ⚠️ | Responsive web portal, not native app |
| Document Upload (dispatch) | ✅ | BOL, POD, border docs, etc. |
| OCR Processing | ❌ | Not built despite MVP checkbox |
| Fleet Maintenance | ✅ | PM, repair, DVIR, expiry |
| Accounting Basics | ✅ | Plan-gated |
| Reports | ✅ | Analytics subset |
| Notifications | ⚠️ | Simulated/queued channels |

### PRD exclusions (correctly not built)

These were explicitly excluded from MVP and remain not started (as expected):

- AI route optimization · AI pricing

- Fuel card integration

- Marketplace

- Customer portal

- Multi-company white label (reseller branding)

- Automated load booking

- ELD integrations

- Real-time GPS hardware integrations

- Predictive maintenance

## 6. Cross-cutting requirements

### Customs documentation (PRD §18)

| Item | Status |
| --- | --- |
| ACE / ACI / PAPS / PARS port data | ✅ |
| Cross-border dispatch validation | ✅ |
| Border document upload & storage | ✅ |
| eManifest UI | ✅ |
| Live CBSA filing | ❌ Simulated only |

### Notifications (PRD §19)

| Channel | Status | Notes |
| --- | --- | --- |
| Email | ⚠️ | Queued; requires SMTP configuration for production |
| SMS | ⚠️ | Simulated without Twilio credentials |
| Push | ❌ | Not implemented |

Supported notification triggers (partial): dispatch assigned, document expiring, maintenance due, invite accepted, security events.

### Driver tracking (PRD §15)

| Capability | Status |
| --- | --- |
| Current location on map | ⚠️ Simulated |
| Speed / trip progress | ⚠️ Simulated |
| ETA | ✅ On load record |
| Fuel stops / idle time | ❌ |
| Geofence events | ❌ |
| ELD provider integration | ❌ |
| GPS / telematics hardware | ❌ |

### Non-functional requirements (PRD §24)

| Requirement | Status |
| --- | --- |
| Cloud-native architecture | ✅ Microservices + Docker |
| Mobile responsive web | ✅ |
| Native driver mobile app | ❌ |
| Secure document storage | ✅ Cloudinary |
| Role-based permissions | ✅ |
| Audit logging | ✅ |
| Multi-language ready | ❌ |
| Multi-currency ready | ❌ |
| High availability | ⚠️ Blue/green deploy; not full HA cluster |
| Scalable to enterprise fleets | ✅ Architecture supports |
| API-first design | ✅ REST via gateway |

## 7. Gap matrix (detailed)

| ID | PRD reference | Feature | Priority | Status | Effort est. |
| --- | --- | --- | --- | --- | --- |
| G-01 | §12, MVP | OCR document processing | P0 | ❌ | 4–6 weeks |
| G-02 | §19 | Production SMS (Twilio) | P0 | ⚠️ | 1 week |
| G-03 | §19 | Production email (SMTP) | P0 | ⚠️ | 1 week |
| G-04 | §8, §17 | Automated payroll calculation | P0 | ❌ | 3–4 weeks |
| G-05 | §5, §8 | Staff persona workspaces (dispatcher, accountant) | P0 | ❌ | 3–4 weeks |
| G-06 | §10 | Driver dispatch accept workflow | P0 | ⚠️ | 1–2 weeks |
| G-07 | §10 | Granular trip statuses (8+ states) | P1 | ⚠️ | 2 weeks |
| G-08 | §7 | Missing doc types (passport, visa, etc.) | P1 | ❌ | 1 week |
| G-09 | §7 | Document expiry background job | P1 | ❌ | 1–2 weeks |
| G-10 | §19 | Push notifications | P1 | ❌ | 2–3 weeks |
| G-11 | §24 | Native mobile app (driver) | P1 | ❌ | 8+ weeks |
| G-12 | §13 | Load board (DAT, Truckstop) | P2 | ❌ | 8+ weeks |
| G-13 | §15 | Real GPS / ELD integration | P2 | ❌ | 8+ weeks |
| G-14 | §17 | QuickBooks / accounting export | P2 | ❌ | 4 weeks |
| G-15 | §26 | Customer portal | P2 | ❌ | 6+ weeks |
| G-16 | §26 | White-label / reseller branding | P2 | ❌ | 4 weeks |
| G-17 | §18 | Live customs / CBSA filing | P2 | ❌ | Partner-dependent |
| G-18 | §24 | Multi-language / multi-currency | P3 | ❌ | 4+ weeks |

## 8. What is client-ready today

The following can be demonstrated and used in production today (company owner persona):

- Super-admin SaaS — Create companies, assign plans, monitor tenant health, run schema migrations

- Secure login — MFA, password policy, session management, forgot/reset password

- Staff & role management — Invite users, assign system or custom roles, RBAC enforced on API

- Master data — Brokers, customers, locations, commodities, ports; CSV import/export

- Driver onboarding — Invite link → password → documents → contract sign → HR approve

- Dispatch — Assign load with compliance gates, economics, multi-stop, cross-border

- Tracking — Map view with simulated in-transit movement

- eManifest — Cross-border manifest UI (simulated filing)

- Fleet maintenance — PM, repairs, DVIR, asset expiry tracking

- Trip sheets — Driver expense capture

- Accounting — Settlements, invoices, bills, payments, chart of accounts (Professional+ plan)

- Compliance — Document artifacts, audit log, expiry reminders

- Reports — Analytics dashboard (margin, CPM, fuel, OTP, AR aging, profitability)

- Company settings — Branding, branches, API keys, security policies, document vault

## 9. Remaining work (prioritized)

### P0 — MVP fidelity (client-visible gaps)

- OCR pipeline — Extract reference numbers, dates, weights, amounts from BOL/POD/invoices

- Production notifications — Configure Twilio + SMTP for real invite, dispatch, and expiry messages

- Staff workspaces — Dispatcher and accountant UIs (RBAC backend already enforces permissions)

- Driver accept dispatch — UI + status when driverAcceptanceRequired is enabled

- Production UAT — Formal sign-off checklist on live production environment

### P1 — High value, PRD-aligned

- Payroll auto-calculation from contract terms + trip sheet data

- Document expiry automation — Scheduled job + proactive admin alerts

- Additional document types — Passport, visa, work permit, resume, road test, drug test

- Granular trip statuses — Match PRD §10 workflow if required by operations team

- Native mobile app or PWA with push for drivers

### P2 — Post-MVP integrations (PRD Phase 2)

- Load board integrations (DAT, Truckstop, 123Loadboard)

- Real GPS / ELD telematics partners

- Customer self-service portal

- Fuel card integration

- Accounting software export (QuickBooks)

- White-label reseller branding

### P3 — AI & automation (PRD Phase 3+)

- AI dispatch recommendations, payroll validation, maintenance prediction, document classification

## 10. Recommended delivery roadmap

| Phase | Timeline | Deliverables | Closes gaps |
| --- | --- | --- | --- |
| A — MVP hardening | 2–3 weeks | Production UAT, Twilio/SMTP, driver accept flow, dispatcher UI (core tabs) | G-02, G-03, G-05, G-06 |
| B — PRD automation | 4–6 weeks | OCR v1, payroll calc v1, doc expiry jobs, missing doc types | G-01, G-04, G-08, G-09 |
| C — Staff & mobile | 4–6 weeks | Full staff workspaces, PWA or native driver app, push notifications | G-05, G-10, G-11 |
| D — Integrations | 8+ weeks | Load board API, GPS/ELD partner, accounting export | G-12, G-13, G-14 |

## Appendix A — PRD user stories

| User story (PRD §21) | Status | Evidence |
| --- | --- | --- |
| Fleet owner: drivers onboarded digitally | ✅ | Invite → onboard → approve lifecycle |
| Dispatcher: assign loads quickly | ✅ | Dispatch tab assign-load form |
| Driver: upload BOL from phone | ✅ | Responsive driver portal + doc upload |
| Accountant: payroll calculated automatically | ❌ | Settlements manual; wage preview only |
| Maintenance manager: service reminders | ✅ | Fleet Ops expiry + maintenance alerts |

## Appendix B — Test & verification evidence

| Test suite | Command | Scope |
| --- | --- | --- |
| RBAC | cd backend && npm run test:rbac | Permissions, persona gates |
| RBAC live | npm run test:rbac:live | Ephemeral company provisioning |
| Multi-tenant | npm run test:tenancy --prefix backend/gateway | Tenant isolation |
| Auth | npm run test:auth:live --prefix backend/gateway | Invites, sessions, MFA |
| MDM | cd backend && npm run test:mdm | Master data CRUD, merge |
| Drivers | cd backend && npm run test:drivers | Lifecycle, dispatch-ready |
| E2E (browser) | cd frontend && npm run test:e2e | 41 Playwright tests |

Manual enterprise features: TESTING-ENTERPRISE-FEATURES.md

## Appendix C — Environment URLs & accounts

| Environment | URL |
| --- | --- |
| Staging | https://staging.tripsheet.187.124.55.20.sslip.io/ |
| Production | https://tripsheet.187.124.55.20.sslip.io/ |

| Account | Email | Password | Role |
| --- | --- | --- | --- |
| Super admin | admin@tripsheet.io | admin123 | Platform admin |
| MKX owner | admin@mkx.ca | mkx123 | Company owner |
| MKX driver | divyam@mkx.ca | driver123 | Driver portal |

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product owner |  |  |  |
| Engineering lead |  |  |  |
| Client representative |  |  |  |

End of report — TripSheet / FleetQuix PRD Implementation Status v1.0