Fleetquix — Project Status Report

Prepared for: Client
Date: September 2026
Reporting period: Development to date
Status: Core platform delivered and live

1. Summary

The Truck Management System has been built and deployed to a live production environment. The platform now supports the complete day-to-day operating cycle for a trucking company: onboarding a driver digitally, dispatching a load, capturing compliance documents, tracking trips, managing fleet maintenance, and producing settlements, invoices, and operational reports.

The system is multi-company from day one, meaning each company operates in its own isolated database with its own users, data, and subscription plan. This capability was originally scheduled for a later phase and has been delivered ahead of plan.

Approximately 70% of the planned product scope is complete and usable today. The remaining work is concentrated in automation and third-party integrations, which are detailed in Section 4.

2. What has been delivered

| Area | Capability delivered |
| --- | --- |
| Access & security | Secure login, two-factor authentication, password policies, session control, password recovery, full audit logging |
| Roles & permissions | Owner, dispatcher, accountant, fleet manager, HR, safety and driver roles, plus company-defined custom roles |
| Driver onboarding | Digital invitation by link, document upload, electronic contract signing, wage setup, HR review and approval |
| Driver records | Licence and medical qualifications, expiry tracking, availability, equipment assignment history, safety and training records |
| Dispatch | Load creation with driver, truck and trailer assignment, pickup and delivery details, multi-stop routing, rate and margin calculation, compliance checks before dispatch |
| Compliance | Document library by type (BOL, POD, permits, border paperwork), cross-border customs data, complete audit trail |
| Fleet maintenance | Asset register, preventive maintenance and repair scheduling, inspections, insurance and permit expiry alerts |
| Trip sheets & expenses | Driver-submitted trip sheets with expense capture and printable output |
| Accounting | Driver settlements, customer invoicing, vendor bills, payment recording, chart of accounts |
| Reporting | Revenue and margin, cost per mile, fuel spend, driver performance, on-time delivery, receivables ageing, maintenance cost by vehicle |
| Administration | Company profile and branding, branches and departments, master data (brokers, customers, locations, commodities), subscription plans, API access keys |
| Driver portal | Mobile-friendly portal for trips, documents, contract and settlement visibility |

3. Quality and readiness

| Measure | Status |
| --- | --- |
| Production environment | Deployed and operational |
| Staging environment | Deployed for pre-release validation |
| Automated test coverage | Security, permissions, company isolation, master data and driver workflows |
| End-to-end browser testing | 41 automated scenarios covering login, administration, dispatch and driver journeys |
| Release process | Automated build and deployment pipeline with staged rollout and rollback capability |
| Data protection | Per-company data isolation, encrypted credentials, scheduled backups with restore procedure |

A structured user acceptance testing pack has been prepared so your team can validate each function in the live environment and formally sign off.

4. Remaining scope

The items below represent the balance of the planned product. They are grouped by delivery priority.

Immediate next phase

| Item | Description |
| --- | --- |
| Document data capture (OCR) | Automatic extraction of reference numbers, dates, weights and amounts from uploaded paperwork |
| Live email and SMS delivery | Message templates and delivery are built; activation requires connecting your chosen email and SMS provider accounts |
| Role-specific workspaces | Dedicated screens for dispatcher and accountant roles; permissions are already enforced, owners currently access the full system |
| Driver dispatch acceptance | Driver-side confirmation step for assigned loads |
| Expanded trip statuses | Additional intermediate milestones such as en route to pickup, loaded and closed |

Following phase

| Item | Description |
| --- | --- |
| Automated payroll calculation | Settlement values generated directly from contract terms and trip data |
| Document expiry automation | Scheduled monitoring with proactive reminders to administrators and drivers |
| Additional document types | Passport, visa, work permit, résumé, road test and drug test records |
| Mobile application | Dedicated driver application with push notifications |

Later phases

| Item | Description |
| --- | --- |
| Load board integration | Connections to external load sources and broker systems |
| GPS and telematics | Live vehicle tracking through hardware and ELD providers |
| Accounting software export | Integration with external accounting packages |
| Customer portal | Self-service visibility for your customers |

Advanced analytics and artificial intelligence features remain planned for a later stage, in line with the original product roadmap.

5. Current operating notes

For transparency, the following behaviours apply to the live system today:

- Vehicle positions on the tracking map are simulated pending connection to GPS or ELD hardware.

- Customs manifest submission is prepared and recorded within the system; direct filing with border authorities requires a separate certification process.

- Email and SMS notifications are generated and logged; live delivery begins as soon as provider credentials are supplied.

- Wage terms are recorded against each driver contract and displayed during settlement preparation; final settlement values are confirmed by an administrator.